## Slide 1
TECHNOLOGY INFRASTRUCTURE
The RBC Cloud Operating Model
SQL Server Pod — the first service through
who's in it · what they'll do · how it operates and is governed · what good looks like
RBC Cloud Program

## Slide 2
WHO'S IN IT · THE CORE
Inside the pod
Dedicated. Carrying the pager. This is the whole core — everyone else is a contract.
ROLE
WHAT THEY DO IN THE POD
WHAT THEY OWN
Pod Lead
Owns the roadmap and the outcome. Decides who burns toil, week to week. Presents the BAU breakdown at day 15 and carries/tracks the story to the program
Own toil reduction · escalation · KPIs · Outcomes
Engineering & Architecture
Authors the golden modules, the IaC and the SQL-specific policy-as-code. Publishes to the registry, SQL Server Engineering, Architecture Pattern
APIs· offering spec · policy rules · Pattern · IaC Modules
SQL Ops
Runs it. Day-2, on-call, manual tasks , the actual incidents. Knows what hurts because they feel it — which is why the toil list starts here
Run · day-2 actions · the pager
SQL SMEs
Operational Expertise and SCON Experience: HA/DR topology, tuning, upgrade paths. Evolving into platform engineers — authoring the automation for work they've done by hand for years
Operational standards · versions · HA/DR tiers
SQL DBAs
Performs DBA tasks and Operations such as database restores, application schema management, performance turning
SLOs · error budgets · incident command
Agent Developer
Builds the agents that predict, prevent and auto-remediate incidents, and the triage that kills alert noise and enhance/summarize the alert/incident. Rides existing AIOps (IntOps_ platform; does not rebuild it
SQL prevention agents · alert triage
Tigers — Risk & Compliance
Builds evidence into the work instead of assembling it afterwards. Runs the evidence drill. Independent enough to call rubber-stamping when it sees it
Controls · evidence · the rejection-rate KRI
Automation is what all of them do. There is no automation team and no automation engineers on this list — anyone automates, the pod lead decides who, and agents lower the authoring bar so domain knowledge is the qualification rather than IaC fluency. A DBA who has patched by hand for ten years is the right person to automate patching.
SQL Server Pod · RBC Cloud Program

## Slide 3
WHAT THEY'LL DO
Reduce the toil of running SQL Server
In operations, compliance and incidents — by owning the engine end-to-end and automating our own toil. The person who feels the toil is the person who eliminates it.
OPERATIONS TOIL
Provisioning · Patching · Access · Restores
APIs· self-service · policy-as-code
COMPLIANCE TOIL
Evidence assembly · audit prep · drift · exceptions
Evidence automation · compliant by construction
INCIDENT TOIL
Alert triage · repetitive response · known-error firefighting
Prevention agents · alert triage · SRE practice
NORTH STAR — TOIL % · THE SHARE OF POD CAPACITY SPENT ON MANUAL, REPETITIVE, AUTOMATABLE, REACTIVE WORK
AND FOUR BUILD TRACKS RUN ALONGSIDE IT
01 SQL Always On build-out
Automate target deployment pattern
→
02 Operationalize it
Runbooks, monitoring, day-2, support, Training
→
03 Migration tooling
The means to move at volume
→
04 Actual migration
Where the toil number comes from
HOW WE CHOOSE WHAT TO KILL FIRST
Volume × time × does it survive. We measure BAU, rank it by what it actually costs us, and filter for what carries into Always On — compliance automation, incident patterns and evidence all survive the migration; automating the legacy pattern does not. Don't automate what you're about to delete. Then review weekly until the category is at zero, because shipping the automation is not the same as eliminating the toil.
SQL Server Pod · RBC Cloud Program

## Slide 4
HOW IT OPERATES
One board, one front door, one loop
If work reaches the pod any other way, none of it is measurable — and unmeasurable is how a pilot fails ambiguously. Bring everything to Pod, don’t pick and choose.
01
CAPTURE
BAU split into three categories — manual tasks, compliance, incident response. Pod lead presents it at day 15
→
02
RANK
Volume × time × does it survive. Computed, not argued
→
03
ELIMINATE
Automate the top of the list. Agents propose, a human decides
→
04
VERIFY
Weekly, on Mission Control, against baseline. Did the volume actually drop?
→
05
CLOSE
Only at zero. Then the next category rises
↺ WEEKLY, UNTIL THE CATEGORY IS AT ZERO — THEN THE NEXT ONE
THE BOARD
Where work lives
Single front door, triaged by the pod lead
Five work types; toil elimination is protected
Every item tagged toil-vs-value — that tagging is what makes the north star possible
The board is the status. No parallel status decks
MISSION CONTROL
Where the truth shows up
Toil reduction · incident reduction · KRI triggers
One view, three audiences: pod, contract review, program
Only as honest as the board beneath it
The exec report is a Mission Control view, not a deck
SIDE-CHANNEL WORK
The canary
Work that bypassed the front door — we measure it deliberately
A Teams DM to a DBA, a hallway ask, a favour
Rising side-channel % is the leading indicator that the org is rejecting the model
It is the first KRI to fire and the cheapest to act on
SQL Server Pod · RBC Cloud Program

## Slide 5
HOW IT'S GOVERNED
Pod · contract · program
Three tiers. No new governance apparatus — the program tier is the RBC Cloud Program that already exists.
POD
Daily → bi-weekly
Owns: the work
Daily standup — 15 min, the board only
Weekly backlog refinement · weekly ops review — SLOs, incidents, drift
Bi-weekly planning · demo · retro — the demo is a working catalog request, not slides
Pod lead owns the roadmap, the outcome, and who burns toil
↓
CONTRACT
Monthly
Owns: the seams
Pod ↔ Zephyr / IntOps / Capacity liaisons
Are the contracts actually delivering?
Gaps reviewed, prioritized, dated — they live in Zephyr's backlog, not a pod spreadsheet
The meeting nobody schedules and everybody needs
↓
RBC CLOUD PROGRAM
Monthly
Owns: the verdict
Monthly status on the horizontal pod — standing agenda item, own RAG
KRI escalations land here
Cross-pod dependencies and gap prioritization
The 30/60/90 gates and the GO / ADJUST / STOP verdict
One pipe, not three. The monthly program report is the same Mission Control view the pod reads daily. If anyone assembles a program pack by hand, the pod has generated exactly the toil it exists to eliminate.
The pod doesn't own the verdict. A pod grading its own pilot is worthless — the verdict sits with program governance, against criteria agreed on day 0.
SQL Server Pod · RBC Cloud Program

## Slide 6
EXPECTED OUTCOME · KPIS
What good looks like
The rule: if it can't be pulled automatically from Jira, Git, the registry, Mission Control or telemetry — it isn't on the list. Hand-collected metrics die in week three.
NORTH STAR
Toil % — the share of pod capacity spent on manual, repetitive, automatable, reactive work
KPI
POOL
SOURCE
% estate migrated · % codified — the multiplier on every other number
Coverage
Mission Control · registry
Provisioning lead time · self-service rate
Operations
Zephyr + Jira
Patch cycle time · SLA compliance
Operations
Zephyr Assurance
Golden module reuse — provisions through it, not modules published
Operations
Zephyr registry
Evidence person-hours per audit cycle
Compliance
Tigers + Jira
Evidence auto-assembly % · drift remediation time
Compliance
Zephyr Assurance
Alert-to-incident ratio · incidents · MTTR · repeat-incident %
Incidents
IntOps
Agent PRs proposed / approved / rejected
Agentic leverage
GitHub
% work through the front door · Zephyr pull-ins per week
Model health
Jira · pod board
Consumption, not production. "Modules published" is vanity — it measures our effort. "Provisions through the module" is real — it measures whether anyone consumed what we built. The model's whole claim is that things get consumed, not built twice.
SQL Server Pod · RBC Cloud Program

## Slide 7
WHAT WE'RE ACTUALLY DOING
One engine, owned end-to-end,
automating its own toil.
We're not creating a gatekeeper and we're not taking ownership away from anyone. We're standing up RBC Cloud so every service team moves faster on the things they'd otherwise each rebuild — and gets leverage, consistency, and one voice to the regulator in return. SQL Server goes first. The pattern is what the next engine inherits.
NORTH STAR
Toil %
MEMBERS
Dedicated pod, named liaisons
GOVERNANCE
RBC Cloud Program
FIRST DELIVERABLE
BAU breakdown, day 15
RBC Cloud Program | Technology Infrastructure

## Slide 8
APPENDIX
Supporting detail
What RBC Cloud is · how the pod works with other TI programs

## Slide 9
WHAT IT IS
What RBC Cloud is
Not a reorg with new labels. The RBC Cloud way of working: shared capability underneath every service, consumed as a product, instead of every tower solving the same problem alone.
TODAY · VERTICAL TOWERS
Every engine solves it alone
Provisioning, patching, backup and compliance rebuilt per engine
Different standards, different evidence, different answers to the same audit question
Build and run sit in different teams — the seam is where things break
Effort scales with engine count, not with value
→
TARGET · RBC CLOUD
One RBC Cloud layer, many services
RBC Cloud shared services — control plane, compliance, optimization — built once, consumed by all
A pod owns its service end-to-end: build and run, one backlog, one pager
Horizontal defines the standard and aggregates the signal; the pod implements and remediates
Consume the RBC Cloud paved road; don't rebuild it
THE DISTINCTION THAT GETS MISSED
Different axis, not competition. A product team owns one service vertically, top to bottom, and keeps owning it. RBC Cloud is the substrate every service builds on — it doesn't run anyone's product, it makes them faster and consistent with each other by removing the infrastructure, compliance and tooling each team would otherwise rebuild. They're tenants; this is the building. Routing everything through one team is the tower we're dismantling — the opposite of how RBC Cloud works.
SQL Server Pod · RBC Cloud Program

## Slide 10
HOW IT WORKS WITH OTHER TI PRODUCTS
SQL Server Pod ↔ Zephyr · CMP · Intelligent Ops
Three cross-cutting squads. Three two-way contracts. Each ships a product the pod consumes; the pod emits signals — and gaps — the cross-cutting squad turns into next-gen automation. No tickets, no gates.
ZEPHYR HYBRID CLOUD
Zephyr Control Plane
Substrate · APIs · UX · Policy
OWNS
Module registry & control plane
Self-service developer portal
Policy engine · lifecycle · evidence
OPTIMIZATION
Capacity Management
Capacity · forecasting · rightsizing
OWNS
Rightsizing agents
Capacity forecast
Home-of-Best-Fit advisor
INTELLIGENT OPS
AIOps Platform
The substrate — not the people
OWNS
Telemetry backplane · data · chatbot
Agent framework & runtime
IntOps engineers sit in the pod core
PROVIDES →
APIs · Portal · Primitives
← EMITS / PUBLISHES
IaC modules · Offering spec · Gaps
PROVIDES →
Forecasts · Rightsizing PRs
← EMITS / PUBLISHES
Telemetry · Cost · Workload patterns
PROVIDES →
Tooling · Prevention signals
← EMITS / PUBLISHES
Telemetry · Platform agent · Gaps
SQL SERVER POD
Fully dedicated · carries the pager
Pod Lead
Engineering
Ops
SQL SMEs
SRE
Intelligent Ops
Tigers — R&C
Automation is what all of them do
POD — ZEPHYR CONTROL PLANE
Self-serve by default
Pod publishes IaC modules & offerings
Self-service via control plane
Policy gates as code · controls inherited
Evidence auto-generated
POD — OPTIMIZATION
Rightsized by default
Capacity headroom visible
Rightsizing PRs in repo
Real-time usage visibility
Migration tooling on demand
POD — INCIDENT PREVENTION
Resilient by default
Anomalies surfaced before impact
Remediation proposed as PRs
Alert noise auto-triaged
SQL Server Pod · RBC Cloud Program