## Slide 1
OPERATING MODEL TRANSFORMATION
From Vertical Silos
to Horizontal Flow
A Proposed Horizontal Operating Model for a 2,500-Person Infrastructure Organization
Prepared for: Executive Stakeholders | Discussion Document

## Slide 2
EXECUTIVE SUMMARY
The Case for a Horizontal Operating Model
Operating Model Transformation | Infrastructure & Technology
Today's vertical structure — Architecture, Engineering, Operations, AI/IM as separate towers — creates handoffs, queues, and conflicting priorities. A horizontal, platform-as-a-product model embeds these capabilities into outcome-owning teams.
15–25%
FTE capacity reclaimed
from automated toil & self-service
30–50%
MTTR reduction
via embedded SRE + AIOps
2–5×
Faster provisioning
self-service paved roads
18–24
Months to scale
phased: pilot → expand → scale
WHAT CHANGES
Architecture, Operations & AI become embedded capabilities, not departments
Persistent stream-aligned squads own platforms end-to-end (build + run)
Funding shifts from project-by-project to persistent platform teams
WHAT WE KEEP
Functional depth, via Communities of Practice & Guilds (Architecture, SRE, AI/ML, Security)
Senior IC ladder — Principal Engineers, Distinguished Architects retain career path
Regulatory rigor — strengthened via Assurance-as-Code

## Slide 3
THE CHALLENGE
Where Today's Vertical Model Creates Friction
Operating Model Transformation | Infrastructure & Technology
TODAY
Architecture
Engineering
Operations
AI / IM
Four functional towers — dotted lines = ticket queues, RFC handoffs, knowledge silos
Where this model leaks time and capacity
Approval & ticket queues
4–6 handoffs between idea and production. "Ticket ops" is the canonical anti-pattern.
Conflicting priorities
Each tower optimizes its own KPI — uptime vs. velocity vs. compliance vs. cost — with no joint owner.
Wait time dominates
Value-stream maps in regulated IaC environments routinely show 70%+ of lead time is queueing, not work.
Knowledge silos
Operators learn things developers never see; architects design without operational feedback.
Reverse Conway
Four towers produce a four-layer monolith with brittle interfaces — code, runbooks, ML models drift apart.

## Slide 4
THE SHIFT
Vertical vs. Horizontal — At a Glance
Operating Model Transformation | Infrastructure & Technology
DIMENSION
TODAY · VERTICAL
TARGET · HORIZONTAL
Primary unit
Function (Arch / Eng / Ops / AI)
Persistent team owning a platform end-to-end
Architecture
Standalone group, design approval queue
Embedded principals + part-time Architecture Guild
Operations
Separate run team taking handoffs
Embedded SRE pods · "You build it, you run it"
AI / Incident Mgmt
Standalone vertical
ML platform + embedded MLEs + AIOps as paved-road feature
Funding model
Project budgets, per function
Persistent platform funding tied to OKRs
Handoffs (idea → prod)
4–6 queue stops
0–1 (self-service via the platform)
Lead time for infra
Days to weeks (ticket ops)
Minutes to hours (golden paths)
Accountability
Diffuse across functions
Single team, single delivery lead, clear SLOs
Knowledge sharing
Trapped in functional managers
Communities of Practice / Guilds (horizontal)
The horizontal model doesn't remove specialists — it removes the queues between them.

## Slide 5
TARGET OPERATING MODEL
One Squad, Full Lifecycle · Peer Squads
Operating Model Transformation | Infrastructure & Technology
Every infrastructure capability is owned by ONE persistent squad that does everything for it. No towers, no tiers — capabilities are peers, consuming each other as services through the Zephyr Control Plane.
COMMON PLATFORM CAPABILITIES
Each is itself a squad doing the same five activities for its capability.
Zephyr Control Plane
CI/CD & Release
Observability
Secrets & Identity
Policy / Sec Plane
used by every squad
SQL
Server
DB engine
8–12 ENG
Postgres /
Mongo
DB engines
8–12 ENG
Kubernetes
Container
8–12 ENG
Compute
(VM/BM/GPU)
Hosts
8–12 ENG
Storage
Block / object
8–12 ENG
Network
SDN / DNS / LB
8–12 ENG
Linux /
Windows
OS fleet
8–12 ENG
Edge /
Messaging
+ many more
8–12 ENG
EVERY SQUAD DOES:
Build IaC modules
·
Engineer the platform
·
Operate (SLO + on-call)
·
AI agents for incidents
·
Automate everything
GUILDS
(craft)
Architecture
SRE
AI/ML
Security
IaC
DevEx
Incident
Commander
ENABLING
(coaching)
Cloud-Native
AI/ML
DevEx
Security
Platform-as-
Product
Each engineer belongs to ONE squad (delivery accountability) and 1–2 Guilds (craft mastery). Cross-capability incidents handled by a rotational Incident Commander.

## Slide 6
WORKED EXAMPLE
Where Does SQL Server Live?
Operating Model Transformation | Infrastructure & Technology
SQL Server is owned by ONE squad — they build the IaC modules, engineer it, operate it, build the AI agents that prevent its incidents, and automate everything. They consume other squads as peer services through the Zephyr Control Plane.
COMMON PLATFORM CAPABILITIES — used by every squad
Zephyr Control Plane
CI/CD & Release
Observability
Secrets / Identity
Policy / Sec Plane
SQL Server Squad
8–12 engineers · single team
✓ Build IaC modules
✓ Engineer (HA, DR, performance)
✓ Operate (SLOs, on-call, runbooks)
✓ AI agents for incident prevention
✓ Automate everything that can be
Compute Squad
VMs / hosts
PEER SQUAD
Storage Squad
Block / replication
PEER SQUAD
Network Squad
ACLs / DNS / LB
PEER SQUAD
Identity Squad
Service accounts
PEER SQUAD
Observability Squad
Metrics / logs
PEER SQUAD
Security Squad
Policy / scans
PEER SQUAD
← consumes peer squads as services →
Same pattern for every capability — Kubernetes, Compute, Network, Storage. Each is a peer squad doing the full lifecycle. No towers. No handoffs.

## Slide 7
FOUNDATIONAL FRAMEWORK
Four Team Types · Three Interaction Modes
Operating Model Transformation | Infrastructure & Technology
We adopt the Team Topologies framework (Skelton & Pais) — the canonical model behind ING, Capital One, Netflix, JPMC's platform org, and Google SRE.
Stream-Aligned
60–80%
of teams
Persistent squads owning a value stream end-to-end. Build it, run it, improve it.
Platform
10–20%
of teams
Internal services consumed by stream-aligned teams. Treated as products, with PMs and roadmaps.
Enabling
5–15%
of teams
Time-boxed coaching teams that uplift capability, then move on. Architecture sits here as part-time enablers.
Complicated-Subsystem
Few
where load justifies
Deep specialist teams for niches like crypto/HSM, kernel, specialized AI model serving.
Three Interaction Modes
Collaboration
Short-lived discovery & joint problem-solving
X-as-a-Service
Steady-state self-service consumption (default)
Facilitating
Enabling team coaches another for a fixed period

## Slide 8
STRUCTURE
Seven Tribes Aligned to Value Streams
Operating Model Transformation | Infrastructure & Technology
Each tribe groups 5–10 squads around a coherent infrastructure value stream. Led by a Tribe Lead + Tribe Product Lead + Tribe Engineering Lead triad.
Compute & Container Platforms
VM, Kubernetes, bare-metal, GPU runtime
~350 FTE
Network, Edge & Connectivity
SDN, LB, DNS, edge, service mesh
~280 FTE
Data, Storage & Database
Block / object / file, DBaaS, data fabric
~320 FTE
Zephyr IaC & Lifecycle
34 platforms · Private Cloud Lifecycle
~400 FTE
Developer Experience & Delivery
Backstage portal · CI/CD · golden paths · FinOps
~320 FTE
Reliability, Observability & AIOps
SLO platform · incident intel · AI agents
~340 FTE
Security, Compliance & Assurance
IAM, secrets, policy-as-code, regulatory
~290 FTE
~2,300 FTE allocated to tribes · 5–10% slack reserved for enabling, transformation & innovation

## Slide 9
TRANSFORMATION
Where the Four Verticals Land in the New Model
Operating Model Transformation | Infrastructure & Technology
ARCHITECTURE
→ Embedded enabler
BEFORE
Standalone group, design-approval queue
AFTER
Senior/Principal architects embedded in Tier-1 & Tier-2 platform teams
Part-time Architecture Guild owns standards, ADRs, reference architectures
Office of the Chief Architect (5–10) supports the Guild
~40–60 FTE total
ENGINEERING
→ The core, reframed
BEFORE
Functional vertical owning delivery
AFTER
Engineers distributed across Tier-1, Tier-2, and Tier-3 teams
Accountable for product outcomes (adoption, SLOs, NPS), not just features
Excellence preserved through Engineering Chapters & senior IC ladder
Bulk of org
OPERATIONS
→ Embedded SRE + AIOps
BEFORE
Separate run team taking handoffs
AFTER
30–40 SRE pods embedded inside Tier-2 and Tier-3 teams
AIOps & Incident Intel as a Tier-2 product everyone consumes
Lightweight rotational Incident Command, drawn from a Chapter
~150–220 FTE in pods
AI / IM
→ Horizontal capability
BEFORE
Standalone AI for IM/prediction tower
AFTER
Tier-2 ML Platform team (~25–40)
~80 ML engineers embedded in Observability, IaC, DevEx, Lifecycle
AIOps as paved-road feature; AI agents shipped inside Zephyr
~120–180 FTE
No vertical disappears as a capability — only as a reporting silo. Headcount migrates into the new model with deliberate role conversions.

## Slide 10
GOVERNANCE BY DESIGN
What Stays Vertical — Cross-Cutting Functions
Operating Model Transformation | Infrastructure & Technology
Not everything embeds. Four cross-cutting functions remain vertical to preserve enterprise-wide perspective, independent governance, and end-to-end orchestration across the new horizontal structure.
Strategy
VERTICAL
Enterprise direction & planning
WHY IT STAYS VERTICAL
Multi-year strategy and target-state setting need enterprise-wide perspective beyond any tribe's quarterly delivery horizon.
HOW IT INTERFACES
Owns multi-year tech strategy & North Star
Sets investment thesis & priorities
Partners with Enterprise Architecture
Tracks strategic OKRs org-wide
Reports to: CTO / Head of Strategy
Solution / Delivery Architecture
VERTICAL
Cross-platform design authority
WHY IT STAYS VERTICAL
Major programs span multiple tribes. A unified function ensures coherence and prevents accidental complexity at scale.
HOW IT INTERFACES
Owns multi-tribe solution designs
Partners with embedded Principals
Chairs cross-tribe design forums
Arbitrates platform-spanning calls
Reports to: Chief Architect
Change Advisory
VERTICAL
Independent change governance
WHY IT STAYS VERTICAL
Regulated environment requires change governance independent of delivery, especially for high-risk multi-platform changes.
HOW IT INTERFACES
Reviews high-risk changes only
Receives automated records from CI/CD
Maintains change taxonomy
Aligned with OSFI E-21 posture
Reports to: Risk / Operations VP
Program Management Office
VERTICAL
Enterprise portfolio orchestration
WHY IT STAYS VERTICAL
Multi-tribe initiatives, executive reporting, and dependency orchestration need a single function with org-wide visibility.
HOW IT INTERFACES
Coordinates with Tribe Leads at QBRs
Owns enterprise dependency board
Investment governance & reporting
Cross-tribe milestone tracking
Reports to: COO / VP Portfolio
Rule of thumb: a function stays vertical if it must speak truth across the entire org, or orchestrate work that no single tribe owns end-to-end.

## Slide 11
PRESERVING CRAFT EXCELLENCE
Communities of Practice — the Horizontal Weave
Operating Model Transformation | Infrastructure & Technology
Why Guilds matter
Removing functional silos doesn't mean removing functional depth. Communities of Practice carry craft mastery across teams — what a chapter or guild does well that a reporting line can't.
Set standards (ADRs, SLO policy, MLOps patterns)
Calibrate skills across teams; own technical career ladder
Run brown-bags, drills, hackathons, tech-radar refreshes
Survive reorgs — fractal & resilient by design
Replace expensive design-authority approval boards with peer review
Every engineer belongs to one team and 1–2 Guilds. Guilds are influence-based, not authority-based.
Architecture Guild
Chaired by Chief Architect · ADRs · reference architectures
SRE / Reliability Chapter
SLO standards · postmortems · error-budget policy
AI / ML Engineering Guild
Model lifecycle · MLOps · AIOps patterns · responsible AI
IaC / Zephyr Guild
Module catalog · contribution model · version policy
Security & Compliance
Control catalog · policy-as-code library
DevEx & Productivity
Developer NPS · golden-path adoption metrics
Incident Commander
IM playbooks · GameDay drills · cross-tribe rotation

## Slide 12
QUANTIFIED BENEFITS
What the Data Says — Realistic Targets
Operating Model Transformation | Infrastructure & Technology
Aggregated from DORA 2024, McKinsey ING transformation, Bain product-operating-model research, Forrester IDP studies, and named case studies (Capital One, JPMC, Netflix, USAA, Booking.com).
Chart: Targeted Improvement vs. Today (%)
| FTE reclaimed from toil | MTTR reduction | Provisioning lead time | Deployment frequency | Time-to-onboard team | DevEx NPS lift
Improvement | 20 | 40 | 75 | 75 | 70 | 50
Evidence from peer organizations
ING (McKinsey)
Release cadence 5–6×/yr → every 2–3 weeks
Bain (product OM)
Up to 60% dev-time reduction · 36% cost reduction
Booking.com
+16% throughput across 3,500 engineers
USAA
25% faster delivery, higher predictability & quality
JPMC Infra Plat.
Flat infra cost despite +50% compute/storage growth
Forrester IDP
77% report measurable time-to-market gains
DORA 2024
IDPs lift productivity, team & org performance
⚠ Expect a J-curve dip in months 4–9 before recovery. Communicate this to executive sponsors before kickoff.

## Slide 13
PROGRAM ACCELERATION
Powering Programs Already in Flight
Operating Model Transformation | Infrastructure & Technology
Zephyr On-Prem IaC
34 platforms today span all four verticals
Group into 6–10 stream-aligned squads inside the Zephyr & Lifecycle Tribe. A central Zephyr IaC Platform team owns module registry, contribution model, and golden paths. Embedded MLEs ship AI agents for module generation and drift remediation.
Faster module velocity · single roadmap · fewer integration bottlenecks
Private Cloud Lifecycle
Canonical "you build it, you run it" candidate
Sits as a Tier-2 capability platform consumed by Foundation platforms. Embedded SRE pod, embedded FinOps engineer, AIOps integrated for predictive lifecycle (capacity, EOL, patch).
Predictive lifecycle · reduced ops overhead · clear consumer SLOs
AI Agents for Infra Automation
Risk: agents trapped in a single vertical
Distribute the work — ML Platform team provides agent runtime, eval harness & guardrails. Embedded MLEs ship agents into Zephyr & Observability. AI/ML Guild governs cross-org standards (mirrors USAA AI-pod model & JPMC's distributed pattern).
Pervasive AI capability · shared platform · governed responsibly
Regulatory & Assurance Workflows
Process-by-process attestation today
Implement as Assurance-as-Code — a Tier-2 platform shipping compliance controls as paved-road features of IaC and CI/CD. Security & Compliance Chapter governs control taxonomy. Single control plane vs. siloed processes.
Single regulator-facing control plane · audit-ready by default

## Slide 14
TRANSITION ROADMAP
Three Waves Over 18–24 Months
Operating Model Transformation | Infrastructure & Technology
WAVE 1 · Months 0–6 · Foundation
WAVE 2 · Months 6–12 · Expand
WAVE 3 · Months 12–18+ · Scale & Optimize
Foundation & Pilot
Stand up Transformation Office (~20 FTE, time-boxed)
Publish Operating Model Charter & decision rights
Baseline DORA / DevEx / CNCF maturity
Choose 2–3 lighthouse pilots — Zephyr IaC + 1 Foundation platform + 1 stream squad
Stand up Architecture, SRE, AI/ML Guilds (week-one signal)
First Quarterly Business Review
Pilots in steady state · J-curve managed
Expand
Roll model to 3–4 of the 5–7 Tribes (Compute, Zephyr, DevEx, Reliability)
Dissolve legacy Architecture & AI/IM verticals; redirect headcount
Stand up AIOps / Incident Intel platform as Tier-2 product
Internal tech-radar refresh for golden-path tools
Pivot funding: persistent platforms; project funding only for enabling work
Update career ladders — portable Principal track
DORA top-quartile in pilot tribes
Scale & Optimize
Remaining Tribes converted; Transformation Office shrinks to 3–5 FTE
80%+ of teams cleanly classified by Team Topologies type
Target outcomes realised: 15–25% FTE reclaimed · 30–50% MTTR reduction
DevEx NPS visibly trending up across all tribes
≥60% of teams using ≥1 AI agent / AIOps feature daily
Annual operating-model health check becomes a permanent ritual
Steady state · compounding gains

## Slide 15
RISK MANAGEMENT
Top Risks & How We Mitigate Each
Operating Model Transformation | Infrastructure & Technology
RISK
LIKELIHOOD
MITIGATION
J-curve dip in delivery during platform rollout
High
Communicate explicitly to leadership · ring-fence pilots · publish recovery curves
Cargo-culting Spotify (rename without changing decisions)
High
Pair every name change with decision-rights change · single Engineering Lead per team
Reverse Conway producing wrong architecture
Medium
Draw target architecture FIRST, reorg to match (Inverse Conway Maneuver)
Matrix burnout (engineers serving two masters)
Medium
Single solid-line Engineering Lead · Guilds influence-based, not authority-based
Loss of functional depth in Architecture / AI
Medium
Strong Guilds + senior IC ladder + protected guild time (~10%)
Regulatory / assurance gaps during reorg
High
Make Assurance-as-Code platform a Wave-1 priority · keep current attestations live
Operating-model leakage (gains don't materialize)
Medium
Track FTE redirection · tie OKRs to business outcomes · cost-to-serve metric
Autonomy without alignment (decisions drift)
High
Quarterly Business Reviews · explicit OKR cascade · transparent dependency board
McKinsey: only 24% of operating-model transformations are highly successful — winners change structure, funding, technical practices, and metrics SIMULTANEOUSLY.

## Slide 16
HOW WE MEASURE SUCCESS
Leading & Lagging Indicators
Operating Model Transformation | Infrastructure & Technology
LEADING INDICATORS
Platform adoption %
Active teams using each Tier-2 platform
DevEx NPS
Developer satisfaction (SPACE / DX Core 4)
Team Topologies fit %
Teams cleanly classifiable by type
Inner-loop / outer-loop %
Time on coding vs. coordination
ADR throughput
Architecture Guild output cadence
Reference-arch reuse
Adoption of golden-path patterns
Guild participation
% engineers active in 1+ Guild
LAGGING INDICATORS
DORA 4 metrics
Lead time · deploy freq · CFR · MTTR
FTE % on toil
Target ≤ 50% (Google SRE cap)
Cost per deployment
FinOps unit-economics view
Provisioning lead time
Request → live infra
High-sev incident rate
Volume + severity distribution
Audit exception rate
Regulatory compliance posture
Voluntary attrition
Target: ING-style 80+ engagement

## Slide 17
DECISIONS REQUESTED
Recommended Next Steps
Operating Model Transformation | Infrastructure & Technology
To move from proposal to mobilization, we recommend the following four decisions over the next 30 days.
01
Endorse the target operating model
Approve the team-of-teams lattice (4 Team-Topologies types · 5–7 Tribes · embedded SRE/Architecture/AI · Guilds for craft).
Decision: Yes / No / Refine
02
Stand up the Transformation Office
Time-boxed for 18 months. ~20 FTE. Sponsor + steering committee + change leads + OKR steward + comms.
Decision: Approve charter & seats
03
Select Wave-1 lighthouse pilots
Recommend Zephyr IaC as Tier-2 lead product + one Foundation platform (Compute/Container) + one stream-aligned squad.
Decision: Confirm pilot scope
04
Approve baseline measurement
Run DORA, DevEx, and CNCF Platform Engineering Maturity baselines in next 60 days. Publish openly to set the bar.
Decision: Approve survey & tooling spend

## Slide 18
From four towers
to flow.
A horizontal operating model that reduces friction, reclaims FTE capacity, and accelerates Zephyr, Private Cloud Lifecycle, AI agents, and regulatory programs — without losing the depth that today's verticals provide.
Discussion welcomed.