## Slide 1
ZEPHYR
OPTIMIZE
Capacity Management & Infrastructure Right-Sizing
Three Quarter Product Roadmap · FY2026
Technology & Operations · Infrastructure Platform Engineering

## Slide 2
ZEPHYR OPTIMIZE · PRODUCT VISION
Zephyr Optimize integrates intelligent Capacity Management into RBC's private cloud to eliminate infrastructure waste, recommend right-sized workloads, and deliver autonomous cost optimization — powered by the Zephyr On-Prem IaC platform.
📊
OBSERVE
Capacity Management Platform
Migrate CMP Dashboards
Unified visibility across private cloud capacity, utilization trends, and waste signals — real-time and historical.
🎯
RECOMMEND
Capacity Management Platform
ML-driven right-sizing recommendations per workload, product, and environment with financial impact modeling.
⚙️
AUTOMATE
Zephyr
Notifications & Actions
IaC-native remediation playbooks that execute approved changes with full audit trail and rollback capability.
CONFIDENTIAL · RBC Technology & Operations · Infrastructure Platform Engineering

## Slide 3
ZEPHYR OPTIMIZE · Q1 2026 ROADMAP
🔍 Q1 2026
Theme: Observe & Understand
Foundation Phase: Discover · Baseline · Instrument
📡
Data Collection
& Telemetry
Integrate with existing monitoring stack (Dynatrace, Prometheus)
Establish CPU, memory, storage, & network baselines per workload
Define capacity taxonomy across product tiers
🗂️
Inventory &
Classification
Discover all private cloud resources via Zephyr IaC registry
Tag & classify workloads by criticality, environment & owner
Map resource consumption to product & cost centre
📋
Governance &
Data Model
Define right-sizing data model & optimization schema
Align with FinOps standards & RBC chargeback model
Establish steering WG with T&O product owners
🏁 Quarter Milestone: Capacity baseline published for all registered private cloud workloads

## Slide 4
ZEPHYR OPTIMIZE · Q2 2026 ROADMAP
🎯 Q2 2026
Theme: Recommend & Prioritize
Intelligence Phase: Analyze · Model · Recommend
🧠
ML Recommendation
Engine
Train right-sizing models on Q1 baseline telemetry
Generate per-workload resize recommendations with confidence score
Quantify $ savings potential per recommendation
🔗
Platform
Integrations
Native integration with Zephyr IaC module library
API connectors for VMware vSphere, OpenShift & bare-metal
ServiceNow integration for recommendation approvals workflow
📊
Optimize
Dashboard
Self-service portal for product owners to view & accept recommendations
Financial impact modelling with before/after cost projections
Executive capacity health scorecard (capacity utilization vs. target)
🏁 Quarter Milestone: First wave of right-sizing recommendations delivered with quantified savings opportunity

## Slide 5
ZEPHYR OPTIMIZE · Q3 2026 ROADMAP
⚙️ Q3 2026
Theme: Automate & Sustain
Automation Phase: Execute · Validate · Scale
🤖
Autonomous
Remediation
IaC-native playbooks execute approved right-sizing changes
Auto-remediation for low-risk workloads (non-prod) with guardrails
Full audit trail, rollback, and DR-safe change sequencing
📈
Continuous
Optimization Loop
Post-remediation validation with performance SLO verification
Feedback loop to retrain ML models on real-world outcomes
Recurring capacity review cadence (bi-weekly automated reports)
🌐
Scale &
Expansion
Onboard remaining product groups & infra domains
Extend to cross-cloud workloads (hybrid optimization)
Publish FY27 savings targets & capacity efficiency KPIs to leadership
🏁 Quarter Milestone: Autonomous right-sizing active for non-prod; $X.XM annualized savings validated & reported

## Slide 6
ZEPHYR OPTIMIZE · THREE QUARTER TIMELINE
Q1 2026
Observe & Understand
Q2 2026
Recommend & Prioritize
Q3 2026
Automate & Sustain
Data & Telemetry
Integrate monitoring; set baselines
Real-time feed into ML engine
Continuous telemetry & feedback loop
Inventory & IaC
Full resource discovery & tagging
IaC module integration (vSphere, OCP)
Cross-cloud & hybrid scope expansion
Recommendations
—
ML right-sizing engine + portal
Auto-accept & remediate (guardrailed)
Automation
—
ServiceNow approval workflow
IaC playbooks + rollback + audit
Reporting & KPIs
Capacity baseline report
Savings opportunity dashboard
FY27 targets & leadership reporting
Governance
Steering WG established; data model
FinOps alignment; chargeback model
Policy automation & compliance checks
CONFIDENTIAL · RBC Technology & Operations · Infrastructure Platform Engineering

## Slide 7
ZEPHYR OPTIMIZE · SUCCESS METRICS & KPIs
Zephyr Optimize will be measured against three dimensions of value — Efficiency, Velocity, and Financial Impact — tracked quarterly through the RBC FinOps & Infrastructure governance cadence.
📉 EFFICIENCY
≥ 30%
Reduction in over-provisioned compute across registered workloads by Q3 EOQ
💰 FINANCIAL
$XM
Annualized infrastructure savings identified & validated by right-sizing engine
🗂️ COVERAGE
100%
Private cloud workloads inventoried, tagged, and baselined by Q1 EOQ
⚡ AUTOMATION
< 4 hrs
Mean time from recommendation approval to change execution via IaC playbook
🎯 ACCURACY
≥ 90%
Recommendation precision rate (no post-remediation SLO degradation)
📈 ADOPTION
≥ 75%
Product owner acceptance rate of right-sizing recommendations by Q3
CONFIDENTIAL · RBC Technology & Operations · Infrastructure Platform Engineering