## Slide 1
EXECUTIVE STEERING COMMITTEE
Zephyr On-Prem Program
Modernizing the private cloud through code, compliance, optimization, and AI.
01 IaC
02 Compliance
03 Optimization
04 ZephyrAI
Prepared for the Steering Committee · Q2 FY26

## Slide 2
AGENDA · 90 MINUTES
Today's session
Time
Topic
Owner
Outcome sought
0:00–0:05
Welcome & meeting objectives
Chair
Alignment on purpose
0:05–0:15
Program overview & RAG dashboard
Program Director
Shared situational awareness
0:15–0:35
Workstream highlights (5 min each)
Workstream Leads
Surface cross-cutting issues
0:35–0:50
Cross-platform dependencies
Program Director
Identify blockers to escalate
0:50–1:15
Platform deep-dive (rotating)
Platform Lead
Decisions on platform asks
1:15–1:25
Decisions, parking lot, watchlist
Chair
Capture commitments & deferrals
1:25–1:30
Closeout & next meeting
Chair
Confirm date and pre-reads
Pre-read distributed 48 hours in advance · Decisions captured live · One platform deep-dive per meeting (rotating)
2 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 3
01 · PROGRAM OVERVIEW
Four workstreams, one program
01
IaC
Zephyr IaC + policy-as-code governance
02
Compliance
Centralized visibility via Zephyr Assurance
03
Optimization
Capacity, home-of-best-fit, rationalization
04
ZephyrAI
Agentic automation for platform ops
Coverage matrix — workstreams × platforms
IaC
Comp.
Opt.
AI
Database
Storage
Compute
Network
Middleware
Active
In progress
Not started
IaC is the foundation — Compliance, Optimization, and ZephyrAI all operate on the codified estate.
3 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 4
02 · PROGRAM HEALTH
Program health at a glance
Workstream
Schedule
Scope
Budget
Risk
Resourcing
Trend
01 IaC
On track
Holding
Within budget
Vendor dep risk
1 open req
▬
02 Compliance
On track
Holding
Within budget
Low
Fully staffed
▲
03 Optimization
Baseline slipping
BU asks growing
Within budget
BU adoption
2 open reqs
▼
04 ZephyrAI
On track
Holding
Cloud spend ▲
Model governance
ML hire pending
▬
WHAT THIS TELLS US
IaC and Compliance are healthy. Optimization needs attention on staffing and BU adoption. ZephyrAI is steady but watch budget.
4 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 5
03 · WORKSTREAM 01
IaC — Zephyr IaC + policy-as-code
01
MISSION
Codify infrastructure provisioning across the on-prem estate through the Zephyr IaC product line, with governance enforced as code.
IN-SCOPE FY26
Zephyr IaC modules — compute, network, storage, identity
Policy-as-code framework — guardrails at pipeline gates
Governance integration — change approval, SoD encoded
EPS + ZOP migration partnership for legacy estate
Tagging, naming, secrets, module-versioning standards
OUT-OF-SCOPE
Application-layer CI/CD
Public cloud landing zones
Developer self-service portal (FY27)
QUARTERLY MILESTONES
Q1
Zephyr IaC modules GA (compute, network); PaC v1
Q2
Storage & identity modules GA; governance gates live
Q3
EPS+ZOP migration wave 1; policy library top 20 controls
Q4
70% estate under code; second migration wave underway
DEPENDENCIES
Provides to: Compliance (gates), Optimization (tagging), ZephyrAI (action interface)
Needs from: Platform teams (CMDB accuracy), Security (control catalog)
SUCCESS METRICS
% estate under Zephyr IaC
% changes flowing through governed pipeline
Policy violations caught pre-deploy vs. post-deploy
Provisioning lead time
TEAM & PERSONAS
Workstream Lead · Tech Lead · Delivery Lead · Platform Engineers · Release Engineers · Security Engineering liaison · Governance/Risk liaison
TOP RISK
CMDB inaccuracy delaying coded coverage of legacy estate.
5 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 6
04 · WORKSTREAM 02
Compliance — Zephyr Assurance
02
MISSION
Centralized compliance visibility through Zephyr Assurance, with vulnerability and patch management already live and expanding.
IN-SCOPE FY26
Zephyr Assurance product line — single pane for posture
✓ Vulnerability & Patch Management — LIVE
Control-to-evidence mapping for top frameworks
Automated evidence collection feeding Audit/GRC
Continuous control monitoring across codified estate
OUT-OF-SCOPE
Application-level controls
Data classification & DLP
Third-party / vendor risk
QUARTERLY MILESTONES
Q1
Vuln & Patch Mgmt expansion; assurance dashboard v1
Q2
Framework #1 control-to-code; evidence automation pilot
Q3
Framework #2 mapped; exception workflow live
Q4
All 5 platforms monitored; first automated audit cycle
DEPENDENCIES
Provides to: Internal Audit, GRC, regulators (evidence feed)
Needs from: IaC (pipeline gates), Platform teams (asset inventory)
SUCCESS METRICS
Control coverage % under continuous monitoring
Mean time-to-evidence
Vulnerabilities remediated within SLA
Audit findings per cycle (trend)
TEAM & PERSONAS
Workstream Lead · Tech Lead · Delivery Lead · GRC Engineers · Security Architects · Compliance Analysts · Internal Audit liaison · Vuln Mgmt SMEs
TOP RISK
Framework mapping pace gated by manual control interpretation work.
6 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 7
05 · WORKSTREAM 03
Optimization — capacity & rationalization
03
MISSION
Drive utilization, consumption visibility, and platform rationalization through partnership with the Capacity Management platform.
IN-SCOPE FY26
Capacity Mgmt partnership — utilization & recommendations
Home-of-best-fit workload placement program
Platform rationalization — retire redundant platforms
Migration tracking — workloads moving to target platforms
Chargeback / showback to business units
OUT-OF-SCOPE
Hardware procurement strategy
Public cloud FinOps
Software license negotiation
QUARTERLY MILESTONES
Q1
Capacity Mgmt integration live; rationalization candidates
Q2
First retirement wave; home-of-best-fit recs engine GA
Q3
Showback live to top BUs; second retirement wave
Q4
FY26 target: $X reclaimed, N platforms retired
DEPENDENCIES
Provides to: Finance (chargeback), Platform teams (rationalization roadmap)
Needs from: IaC (tagging), Capacity Mgmt (telemetry), Platform teams (workload owners)
SUCCESS METRICS
Utilization % by platform
# workloads relocated to home-of-best-fit
# redundant platforms retired
$ reclaimed (annualized)
TEAM & PERSONAS
Workstream Lead · Tech Lead · Delivery Lead · Capacity Engineers · Platform Engineers · FinOps Analyst · Finance Business Partner · Migration Engineers
TOP RISK
Workload-owner identification gaps stalling retirement waves.
7 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 8
06 · WORKSTREAM 04
ZephyrAI — agents for platform ops
04
MISSION
Build agents that bring efficiencies to platform operations — agentic automation that does the work. Prediction & observability are out of scope (Intelligent Ops program).
IN-SCOPE FY26
Vulnerability Patching Agent (paired with Assurance)
Certificate Lifecycle Agent (Q2 pilot)
Access Recertification Agent (Q3 pilot)
Capacity Reclamation Agent (Q4 pilot)
Agent platform — execution, guardrails, audit trail
OUT-OF-SCOPE
Anomaly detection, prediction (Intelligent Ops)
Customer-facing AI / generative content
Model training infrastructure
QUARTERLY MILESTONES
Q1
Vuln Patching Agent at 'recommend'; platform v1
Q2
Vuln Patching at 'act w/ approval'; Cert agent pilot
Q3
Access Recert pilot; first agent autonomous (where safe)
Q4
3 agents in production; FY27 backlog prioritized
DEPENDENCIES
Provides to: Platform Operations (toil reduction), Compliance (faster remediation)
Needs from: IaC (action interface), Compliance (vuln signal), Platform teams (runbook handoff)
SUCCESS METRICS
# agents in production
% eligible toil tasks executed by agents
Agent-handled vs. human-handled actions (by category)
Engineer hours reclaimed
TEAM & PERSONAS
Workstream Lead · Tech Lead · Delivery Lead · ML/AI Engineers · Platform Engineers · SRE liaison · Product Manager · Security review partner
TOP RISK
Trust threshold to move agents from 'recommend' to 'act' — guardrails must be defensible.
8 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 9
07 · CROSS-PLATFORM DEPENDENCIES
Where platforms wait on each other
Platform
Waiting on
For what
Needed by
Status
Database
Network
VLAN segmentation for new HA tier
End of Q2
In design
Database
Storage
Tiered storage policy for archive offload
Q3
Not started
Compute
Network
Top-of-rack refresh in zone 3
Q2
On track
Middleware
Database
Schema migration for messaging brokers
Q3
Scoping
Storage
Compute
Decommission of legacy hosts blocking SAN
Q2
At risk
All platforms
IaC
Common tagging standard
Q1
Published
Inter-platform blockers don't get raised by platform leads alone — this view forces them into the open.
9 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 10
08 · PLATFORM STATUS
Database platform — status update
Database
REPORTING PERIOD
[Month YYYY]
OVERALL RAG
[ G/Y/R ]
LAST UPDATED · NEXT REVIEW
[Date] · [Date]
OWNERSHIP
Delivery Lead: [Name]
Tech Lead: [Name]
Engineering Manager: [Name]
Product Owner: [Name]
Team: [N] FTE + [N] contractors · Personas: Engineering, Operations, Delivery, Architecture, Security
WORKSTREAM TOUCHPOINTS
IaC
[ status ]
Comp.
[ status ]
Opt.
[ status ]
AI
[ status ]
METRICS & TREND (LAST 4 MONTHS)
[ % ]
IaC coverage %
[ # ]
Drift incidents
[ # ]
Open audit findings
[ % ]
Utilization %
KEY ACCOMPLISHMENTS — LAST 30 DAYS
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
BLOCKERS & RISKS
blocker · severity · owner · ETA
[ Blocker ]
H
[ Owner ]
[ Date ]
[ Blocker ]
M
[ Owner ]
[ Date ]
NEXT 30 DAYS — KEY DELIVERABLES
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
ASK FROM STEERING
[ Decision needed, by when ]
10 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 11
09 · DATABASE METRICS
Database — what we track
Health dimensions tracked across all engines — these roll up into the headline RAG status.
Reliability & DR
Did it stay up? Will it survive failure?
Uptime / SLA per engine
Failover events (planned / unplanned)
Backup success rate
DR drill posture · last test date
Replication lag
Performance
Are queries fast enough?
Query latency p95 / p99
Slow query count (trend)
Connection pool saturation
Cache hit ratio
Top problematic queries
Capacity & Growth
Are we ahead of demand?
Storage utilization %
Days-to-full projection
Peak CPU / memory headroom
Growth rate vs forecast
Connection utilization
Security & Compliance
Patched, controlled, audit-ready?
Patch compliance % (Vuln & Patch Mgmt)
End-of-life engine count
Privileged access reviews
Encryption coverage (rest / transit)
Open audit findings
IaC & Drift
Is the estate codified and converging?
% estate under Zephyr IaC
Drift incidents per month
Policy violations (caught vs missed)
Mean time to provision
Pipeline success rate
Incidents & Toil
What's burning, and how much human time?
P1 / P2 incident count
MTTR by severity
Toil hours per week
Incidents auto-resolved by agents
Production bugs raised by Ops
Cost & Optimization
Are we spending what we should?
License costs (trend)
Right-sizing opportunities open
$ reclaimed (annualized)
Workloads relocated · home-of-best-fit
Showback adoption %
Lifecycle & Modernization
What's old, leaving, joining?
Engine versions in production
EOL engines remaining
Migrations completed this quarter
Decommissions completed
New onboardings
11 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 12
10 · OPERATING MODEL
Why one product team per platform
Engineering and Operations are one team — here's the case, and why Ops sit at the table as dedicated members.
1
Shared outcomes
Engineering builds. Operations runs. Both own whether the platform succeeds. Splitting them creates handoff gaps where accountability dilutes — neither side fully owns the result.
2
Production reality on the table
Operations bring real-world context into every planning conversation. Issues come back as prioritized bugs the team commits to fixing — not tickets queued in a separate system that engineering 'gets to when they get to it.'
3
Aligned with workstreams
IaC, Compliance, Optimization, ZephyrAI all act on the platform. With one product team, workstreams engage a single backlog instead of negotiating across silos.
WHY OPERATIONS ARE DEDICATED MEMBERS
Not consulted. Not on retainer. Members of the team.
1
Context awareness
Ops know what's being built because they're in the planning room from day one. No surprises in production — no 'we didn't know about that change.'
2
Issues become bugs, not tickets
When something breaks, the team commits to fixing it in sprint. Production pain is engineering's pain — tracked and prioritized the same way as feature work.
3
Operational design from day one
Engineering decisions account for runbooks, alerting, capacity, and incident response — because Ops voices are present when those decisions are made.
4
Continuity of ownership
The same team that designs the runbook is the one that executes it. No 'throw it over the wall,' no learning the system from outside.
12 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 13
11 · OPERATING MODEL - DATABASE
Who does what
Roles and named owners on the platform team. Same model applies to each platform.
Product Owner (TBD)
Roadmap & prioritization · service owner . platform demand · business interface · own permit to operate checklist and approvals
OWNER
TBD
Delivery Lead
Cadence · blockers · dependencies · delivery commitments to steering
OWNER
Cory
Tech Lead
Architecture · design · code review · technical direction · management & coaching
OWNER
Xev Gittler
Platform Engineers
Build IaC modules · automation · integrations · agent contributions · Product certifications
MEMBERS
Victor Paci
Joravarsinh Sarvaiya
Mohammed
Sthanunathan
Nilesh Patel
Operations / SRE (TBD)
Dedicated members · run platform · on-call · Automation · incident response · production issues raised as prioritized bugs · backlog contributor
MEMBERS
[Name]
[Name]
[Name]
HOW WE WORK
One backlog · joint sprint planning · Operations members are dedicated, not consulted · production issues raised as prioritized bugs · architecture & security liaisons embedded · workstreams engage the team, not individuals.
13 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 14
16 · OPERATING MODEL
The four risks we must manage
What could go wrong with this operating model — and how we mitigate.
1
Ops as human abstraction layer
RISK
Ops absorbs production pain that should reach engineering. Engineers drift away from operational reality.
MITIGATION
Error-budget policy with feature freeze when budget burns · option to return the pager · track production-bug % of sprint capacity as leading indicator.
2
Ops as ticket-handling sysadmin
RISK
If ops seats are filled by traditional sysadmins, the team bottlenecks on tickets. Backlog fills with low-value items.
MITIGATION
Hire SREs against software-engineering bar · pay on engineering scale · enforce 50% toil cap per Google SRE.
3
Two backlogs masquerading as one
RISK
Even with a shared backlog, ops work can drift into a parallel queue invisible to the Product Owner.
MITIGATION
Ops items as first-class stories with story points and acceptance criteria · joint DORA Four Keys + SLO + toil % metrics.
4
Platform nobody uses
RISK
Long-lived platform teams without internal-customer feedback build the wrong things at the wrong time.
MITIGATION
Publish a Team API · treat platform as product with PM and adoption metrics · start with Thinnest Viable Platform.
18 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 15
17 · OPERATING MODEL
Anti-patterns we avoid
Failure modes documented across industry — and how we steer clear.
Wall of confusion
WHY IT FAILS
Devs declare DONE at feature-complete. Ops inherit non-operable software.
HOW WE AVOID
Ops in the planning room from day one. Operability is part of every story's definition of done.
Ops as interrupt sink
WHY IT FAILS
Without engineering time, ops becomes pure firefighting → burnout → exit.
HOW WE AVOID
50% toil cap. Ops contribute platform improvements that reduce future incidents.
Two backlogs as one
WHY IT FAILS
Ops has its own ticket queue; standup discusses features only; production work invisible to PO.
HOW WE AVOID
Single shared backlog. Ops items are first-class stories with story points.
Fake SRE / rebranded sysadmin
WHY IT FAILS
Ops renamed without changing behavior. Devs still throw feature-complete code over the wall.
HOW WE AVOID
SREs hired against engineering bar. Same pay scale. Toil cap discipline.
CAB as approval gate
WHY IT FAILS
Becomes a delay mechanism with no quality benefit. DORA: 2.6× correlation with low performance.
HOW WE AVOID
Standard Changes via paved-road pipeline. CAB only for material or novel changes.
Postmortem AIs that rot
WHY IT FAILS
Without error-budget visibility, action items lose to feature work every sprint.
HOW WE AVOID
AIs are first-class backlog items with named owners, due dates, and steering visibility.
19 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 16
18 · PLATFORM STATUS
Storage platform — status update
Storage
REPORTING PERIOD
[Month YYYY]
OVERALL RAG
[ G/Y/R ]
LAST UPDATED · NEXT REVIEW
[Date] · [Date]
OWNERSHIP
Delivery Lead: [Name]
Tech Lead: [Name]
Engineering Manager: [Name]
Product Owner: [Name]
Team: [N] FTE + [N] contractors · Personas: Engineering, Operations, Delivery, Architecture, Security
WORKSTREAM TOUCHPOINTS
IaC
[ status ]
Comp.
[ status ]
Opt.
[ status ]
AI
[ status ]
METRICS & TREND (LAST 4 MONTHS)
[ % ]
IaC coverage %
[ # ]
Drift incidents
[ # ]
Open audit findings
[ % ]
Utilization %
KEY ACCOMPLISHMENTS — LAST 30 DAYS
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
BLOCKERS & RISKS
blocker · severity · owner · ETA
[ Blocker ]
H
[ Owner ]
[ Date ]
[ Blocker ]
M
[ Owner ]
[ Date ]
NEXT 30 DAYS — KEY DELIVERABLES
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
ASK FROM STEERING
[ Decision needed, by when ]
20 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 17
19 · PLATFORM STATUS
Compute platform — status update
Compute
REPORTING PERIOD
[Month YYYY]
OVERALL RAG
[ G/Y/R ]
LAST UPDATED · NEXT REVIEW
[Date] · [Date]
OWNERSHIP
Delivery Lead: [Name]
Tech Lead: [Name]
Engineering Manager: [Name]
Product Owner: [Name]
Team: [N] FTE + [N] contractors · Personas: Engineering, Operations, Delivery, Architecture, Security
WORKSTREAM TOUCHPOINTS
IaC
[ status ]
Comp.
[ status ]
Opt.
[ status ]
AI
[ status ]
METRICS & TREND (LAST 4 MONTHS)
[ % ]
IaC coverage %
[ # ]
Drift incidents
[ # ]
Open audit findings
[ % ]
Utilization %
KEY ACCOMPLISHMENTS — LAST 30 DAYS
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
BLOCKERS & RISKS
blocker · severity · owner · ETA
[ Blocker ]
H
[ Owner ]
[ Date ]
[ Blocker ]
M
[ Owner ]
[ Date ]
NEXT 30 DAYS — KEY DELIVERABLES
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
ASK FROM STEERING
[ Decision needed, by when ]
21 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 18
20 · PLATFORM STATUS
Network platform — status update
Network
REPORTING PERIOD
[Month YYYY]
OVERALL RAG
[ G/Y/R ]
LAST UPDATED · NEXT REVIEW
[Date] · [Date]
OWNERSHIP
Delivery Lead: [Name]
Tech Lead: [Name]
Engineering Manager: [Name]
Product Owner: [Name]
Team: [N] FTE + [N] contractors · Personas: Engineering, Operations, Delivery, Architecture, Security
WORKSTREAM TOUCHPOINTS
IaC
[ status ]
Comp.
[ status ]
Opt.
[ status ]
AI
[ status ]
METRICS & TREND (LAST 4 MONTHS)
[ % ]
IaC coverage %
[ # ]
Drift incidents
[ # ]
Open audit findings
[ % ]
Utilization %
KEY ACCOMPLISHMENTS — LAST 30 DAYS
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
BLOCKERS & RISKS
blocker · severity · owner · ETA
[ Blocker ]
H
[ Owner ]
[ Date ]
[ Blocker ]
M
[ Owner ]
[ Date ]
NEXT 30 DAYS — KEY DELIVERABLES
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
ASK FROM STEERING
[ Decision needed, by when ]
22 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 19
21 · PLATFORM STATUS
Middleware platform — status update
Middleware
REPORTING PERIOD
[Month YYYY]
OVERALL RAG
[ G/Y/R ]
LAST UPDATED · NEXT REVIEW
[Date] · [Date]
OWNERSHIP
Delivery Lead: [Name]
Tech Lead: [Name]
Engineering Manager: [Name]
Product Owner: [Name]
Team: [N] FTE + [N] contractors · Personas: Engineering, Operations, Delivery, Architecture, Security
WORKSTREAM TOUCHPOINTS
IaC
[ status ]
Comp.
[ status ]
Opt.
[ status ]
AI
[ status ]
METRICS & TREND (LAST 4 MONTHS)
[ % ]
IaC coverage %
[ # ]
Drift incidents
[ # ]
Open audit findings
[ % ]
Utilization %
KEY ACCOMPLISHMENTS — LAST 30 DAYS
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
[ Accomplishment ] — [ workstream ]
BLOCKERS & RISKS
blocker · severity · owner · ETA
[ Blocker ]
H
[ Owner ]
[ Date ]
[ Blocker ]
M
[ Owner ]
[ Date ]
NEXT 30 DAYS — KEY DELIVERABLES
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
[ Deliverable ] — by [ date ] — [ workstream ]
ASK FROM STEERING
[ Decision needed, by when ]
23 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL

## Slide 20
22 · CLOSEOUT
Decisions · Parking lot · Watchlist
DECISIONS MADE TODAY
filled in live · distributed within 24 hours
[ Decision ] · [ Owner ] · [ By when ]
[ Decision ] · [ Owner ] · [ By when ]
[ Decision ] · [ Owner ] · [ By when ]
[ Decision ] · [ Owner ] · [ By when ]
PARKING LOT
deferred · reviewed at start of next meeting
[ Topic ] · [ Owner ] · [ Returns ]
[ Topic ] · [ Owner ] · [ Returns ]
[ Topic ] · [ Owner ] · [ Returns ]
[ Topic ] · [ Owner ] · [ Returns ]
STEERING WATCHLIST
what the chair wants you to know
Vendor consolidation — 3 monitoring tools, study underway
Talent risk — 2 of 4 Tech Leads are SPOFs
Regulatory horizon — new data residency rule expected Q4
AI safety review — agents moving 'recommend' → 'act' Q3
External audit — SOC 2 fieldwork begins in 8 weeks
Next steering meeting: [Date] · Pre-read distributed [Date - 2] · Parking lot reviewed at the top of the next session.
24 / 24
Zephyr On-Prem · Steering Committee · CONFIDENTIAL